## Slide 1: Meal Manager
Alaap Bharadwaj – Requirements Lead
Fahmida Joyti – Configuration Lead
Xiaohang Lin – QA Lead
David Vanderschaaf – Project Lead
Wenxiao Zhou – Design Implementation Lead

## Slide 2: Agenda
Application Overview
Existing Products
Requirements
Development Stack
Configuration Management
Management Plan
QA Plan

## Slide 3: Overview
Input ingredients from your pantry to find appropriate recipes
Find recipes and create a grocery list of the ingredients
Push the grocery list to a third party grocery delivery app
Track Calorie intake

## Slide 4: Existing Products
Super Cook
  Find recipes based on specific ingredients
  No ability to push missing items to a grocery list
  No calorie tracking
My Fridge Food
  Find recipes based on specific ingredients
  No ability to push missing items to a grocery list
  No calorie tracking
MyFitnessPal
  Track calories
  Can find recipes
  No ability to find recipes based on ingredients

## Slide 5: Design Requirements
Functional Requirements
Essential
  Log-in
  Recipe Filter
  Save Previous Orders
  Save Preferences
Desired
  Google Sign-in
  Calorie Counting
Optional
  Send Grocery List to Third Party Delivery Service
Nonfunctional Requirements
Security
  Memory Leaks
  Reduce Vulnerability

## Slide 6: Development Stack

## Slide 7: Management Plan
Objectives and Priorities
  Complete all features
  Become proficient in Java Web Applications
  Deploy software successfully.
Risk Management
  Lack of familiarity with Spring Boot.
  Improper Design
  Not Enough Testing
Timeline
  First Iteration - 100 person hours
  Second Iteration -95 person hours
  Third Iteration - 110 person hours

## Slide 8: Quality Assurance Plan
Metrics
  Complexity
  Defect Rate
  Number of Test Cases
  Pass Rate
  Cost
Standards and Tools
  Documentation
  Coding Standard
  Test Environment
Inspection
  Code Review
Testing
  Unit testing(spring-boot-test-starter or spring-test-dbunit)
  Integration testing
Defect Management
  Github Issues
Notes: Fahmida

## Slide 9: Configuration Management Plan
Configuration Items and Tools
  Git/Github
  Maven
  Pivotal Tracker
  Google Docs
Git branching strategy
  Main: The main release branch
  Dev: Stable branch
  Feature branches: Used for working on separate features by members
  Once members completed their feature, they will make a PR to be merged into Dev branch
Code commit guidelines:
  Reviewed and approved by 2 team members prior to commit
  It should be thoroughly tested, and reviewers will double check
  PR will describe the feature, motivations for introducing the change and add link to the user story in pivotal track
  Once PR is approved it should be merged with appropriate commit message
  Code should be documented properly

## Slide 10: Configuration Management Plan Continued
Deployment plan
  Main branch will be deployed to Heroku using github actions
  CI/CD pipeline will be triggered when there is a push to main branch
  It will run all the unit test cases and additional steps required to deploy to Heroku
  Deployment will be rolled back to previous version if there is any error

## Slide 11: Questions ?